Test Plan Document – Demo Web Application Project

1. Introduction

1.1 Purpose

The purpose of this Test Plan is to define the testing approach, scope, resources, and schedule for the Demo Web Application Project. This document ensures that the application is tested thoroughly and meets the functional and quality requirements.

1.2 Project Description

The Demo Web Shop Application is an e-commerce style website that allows users to:

- Register and login

- Browse products

- Add products to cart

- Update cart

- Checkout orders

- Manage personal details

1.3 Testing Objectives

The main objectives of testing are:

- Verify application functionality

- Identify defects

- Ensure system stability

- Validate business requirements

- Ensure regression stability after fixes

2. Scope of Testing

2.1 In Scope

The following modules will be tested:

- User Registration

- User Login

- Product Search

- Add to Cart

- Checkout Process

- Product Details

- Customer Information

2.2 Out of Scope

The following items are not included:

- Performance Testing

- Security Testing

- Mobile Application Testing

- Third-party payment gateway testing

3. Test Strategy

3.1 Testing Types

Functional Testing

Verification of system functionality based on requirements.

Examples:

- Valid login

- Invalid login

- Add product to cart

- Update cart quantity

Regression Testing

Ensure existing functionality works after changes.

Examples:

- Login functionality

- Search Functionality

- Cart functionality

- Checkout process

Smoke Testing

Basic verification after new build deployment.

Examples:

- Application launch

- Login

- Add to cart

4. Test Environment

Hardware

- Desktop/Laptop

- Windows 10

Software

- Browser: Chrome

- Test Tool: Jira

- Automation Tool: Selenium Python

5. Test Data

Sample test data:

| Field | Example |
| --- | --- |
| Email | J.smith@hotmail.com |
| Password | test@123 |
| Quantity | 1,2,3 |
| Invalid Quantity | 1.5 |

6. Entry Criteria

Testing will start when:

- Requirements are available

- Test Scenarios and Test cases are created

- Test environment is ready

- Build is deployed

7. Exit Criteria

Testing will end when:

- All test cases executed

- Critical defects fixed

- Regression completed

- Test summary prepared

8. Test Deliverables

The following deliverables will be produced:

- Test Plan Document

- Test Cases

- Test Execution Results

- Defect Reports

- Test Summary Report

9. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Tester | Test case creation and execution |
| Developer | Fix defects |
| Project Owner | Approve requirements |

10. Defect Management Process

Defects will be tracked in Jira.

Defect process:

- Identify defect

- Log defect

- Assign to developer

- Fix defect

- Retest defect

- Close defect

Defect Status:

- Open

- In Progress

- Fixed

- Retest

- Closed

11. Test Execution Process

Test execution steps:

- Create Test Cases

- Map Test Cases to Stories

- Execute Test Cases

- Mark Pass/Fail

- Log Defects

- Retest Defects

12. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Environment unavailable | Use backup environment |
| Build delay | Adjust schedule |
| Requirement changes | Update test cases |

13. Tools Used

- Jira – Test management and defect tracking

- Selenium Python – Automation testing

- Chrome Browser – Test execution

14. Test Case Types

Functional Test Cases

- Login tests

- Search Tests

- Checkout tests

- Cart tests

- Product Details tests

- Customer Info

Regression Test Cases

- Critical functionality tests

- Previously failed tests

Document Version: 1.0
Prepared By: QA Tester
Project: Demo Web Application